Team Development Report

Project: Java Swing Management System
Period: March 1 – April 21, 2026
Team Members: kakamo-129, Porter123321, wangqijie222
Report Format: Weekly Summary

## Week 1: March 1 – March 7

### Work Summary

Conducted technical research and verified the feasibility of Java Swing for GUI development.

Implemented basic GUI components and tested simple dialog interactions using JOptionPane.

Created the initial project structure and performed the first round of Git collaborative development.

Tried basic code submission and remote branch synchronization.

### Achievements

Completed the basic framework of the project.

Verified the availability of Swing GUI components.

Established team Git workflow.

### Issues

Unstable code structure; frequent trial-and-error submissions.

No unified interaction standard yet.

## Week 2: March 8 – March 14

### Work Summary

Continued to explore GUI interaction logic.

Attempted to integrate XML-related functions for data storage and reading.

Solved initial Git merge conflicts and optimized branch synchronization.

Improved code structure and readability through multiple adjustments.

### Achievements

Preliminary XML function integration completed.

Team collaboration became smoother with fewer merge conflicts.

Basic input/output interaction was initially implemented.

### Issues

Lack of clear module division.

Test cases had not been formally designed.

## Week 3: March 15 – March 21

### Work Summary

Unified all input and output operations to use JOptionPane for consistency.

Officially implemented and stabilized the XML data module.

Updated README.md to record project functions and development progress.

Fixed some logic bugs in early functional modules.

### Achievements

Standardized the entire system’s interactive interface.

Completed the core XML data persistence function.

Improved project documentation for better maintainability.

### Issues

Partial test code was incomplete.

User experience still needed optimization.

## Week 4: March 22 – March 28

### Work Summary

Optimized the startup dialog to simplify user operations.

Fixed test errors in MovieTest and improved test reliability.

Migrated the project from the temporary repository to the official team repository.

Wrote formal test methods and started constructing a basic test system.

### Achievements

Improved user experience with simplified interfaces.

Resolved test failures in functional modules.

Completed project repository migration and standardized development environment.

### Issues

File structure was not well organized.

Login logic still had potential defects.

## Week 5: March 29 – April 21

### Work Summary

Reconstructed code structure to improve readability and maintainability.

Fixed login system bugs, including error handling for wrong accounts or passwords.

Added the Tech Support System module to expand system functions.

Added setup() method in test classes to build a standardized unit test framework.

Adjusted overall file structure and fixed MainTest.

Member wangqijie222 joined and completed test-related development.

Solved remaining small bugs and updated README.md repeatedly.

### Achievements

Completed login system stability optimization.

Added tech support module and enriched system functions.

Established a complete unit test structure.

Finalized project structure and fixed all known bugs.

The project reached a deliverable state.

### Overall Reflection

The team gradually improved development efficiency and code quality. Early problems such as irregular Git operations and inconsistent interaction standards were solved through iteration. The test system was established relatively late but effectively guaranteed system stability.

## Overall Team Contribution

kakamo-129: Led core function development, GUI standardization, login system, tech support module, and document maintenance.

Porter123321: Responsible for technical verification, Git branch management, project migration, test framework construction, and bug fixing.

wangqijie222: Participated in test development and completed MainTest related work.

If you want, I can shorten it into a concise version for presentation or make it more formal for course submission.

|（注：文档部分内容可能由 AI 生成）